**Progress Report**

| Project Name: | Sign Language Detector | Reporting Period: | 03/21/2024 |
| --- | --- | --- | --- |
| Project Manager: | Syed Muhammad Zaid | Project Due Date: | 06/31/2024 |
| Compiled By: | Muhammad Tehmish | Date Submitted: | 03/31/2024 |

**Summary**

| Item | Current Status | Prior Status | Summary |
| --- | --- | --- | --- |
| Project Status | In progress | Start | The project is currently in requirement gathering phase and is progressing as scheduled. |
| Scope | In progress | In progress | Data collection process has started. |
| Schedule | In progress | In progress | The project is currently on schedule |
| Cost | On Budget | On Budget | The spending remains within allocated budget. |
| Risk | No | No | Currently there is no risk in requirement gathering stage. |

**Tasks**

| Task | Status | Objective | Planned | Actual | Progress Complete | Deliverable |
| --- | --- | --- | --- | --- | --- | --- |
| Data Collection | On Time | Gather sign language dataset | March 10 | - | 25% | In Progress |
| Training and Evaluation | Not Started | Train and Test Model | March 15 | - | 25% | Not Started |
| Database Creation | Not Started | Develop the database of the system | March 25 | - | 25% | Not Started |
| Application Development | Not Started | Develop the mobile application | April 05 | - | 25% | Not Started |
| User Testing | Not Started | Conduct user testing | May 20 | - | 25% | Not Started |

**Issues**

| Issue | When Identified | Action or Ignore | Owner | Resolved |
| --- | --- | --- | --- | --- |
| [Define Issue] | [Date when it was identified] | [What actions are being taken to resolve it or will it be left alone] | [Who discovered it and is tasked with its resolution] | No |
|  |  |  |  | Choose an item. |
|  |  |  |  | Choose an item. |

**Budget**

| Item | Allocation | Spent | Spent to Date |
| --- | --- | --- | --- |
| [Budget line item] | [Total money allocated] | [What was spent this reporting period] | [Total expenditures to date] |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

**Accomplishments**

| Developed initial project plan and timeline. |
| --- |

**Expected Accomplishments**

| Gather requirements  Train Models  Develop Databases  Complete application development  Initiate user testing phase to gather feedback on prototype. |
| --- |